## Slide 1: 正确的过程产生正确的结果。 完全的有序意味着缺乏可变性。

## Slide 2: 风清扬-独孤九剑: 以无招胜有招。 张三丰-太极剑: 不拘于形而在于意。

## Slide 3: Agile Development
Software Engineering: A Practitioner’s Approach
by Roger S. Pressman

## Slide 4: The Manifesto for Agile Software Development
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.” by Kent Beck et al.

## Slide 5: Content
What is Agility?
An Agile process
Agile Process Model
  Extreme Programming (XP)
  Adaptive Software Development (ASD)
  Dynamic Systems Development Method (DSDM)
  Scrum
  Crystal
  Feature Driven Development (FDD)
  Agile Modeling (AM)

## Slide 6
Prescriptive Process Model
Discipline, Systematical , rigor, work products
But changes occur every where in the software development
  Requirements
  Business Marketing
  Peoples
  technologies
Review

## Slide 7
© 2010 Sichuan University All rights reserved. | Confidential
Effective (rapid and adaptive) response to change
Effective communication among all stakeholders
Drawing the customer onto the team
Organizing a team so that it is in control of the work performed
Rapid, incremental delivery of software
What is “Agility”?

## Slide 8
Agility and the Cost of Change

## Slide 9
© 2010 Sichuan University All rights reserved. | Confidential
Assumptions
It is difficult to predict in advance which software requirements will persist and which will change. The same to customer priorities.
For many types of software, design and construction are interleaved.
Analysis, design, construction and testing are not predictable as we might like.
What is “Agility”?

## Slide 11
Is driven by customer descriptions of what is required (scenarios)
Recognizes that plans are short-lived
Develops software iteratively with a heavy emphasis on construction activities
Delivers multiple ‘software increments’
Adapts as changes occur
An Agile Process

## Slide 12
Satisfy the customer early and continuous delivery of valuable software. (highest priority)
Welcome changing requirenment
Deliver working software frequently.
Business people and developers must work together.
Build projects around motivated indiviadual.
face to face conversation.
An Agile Process

## Slide 13
Working software is the primary measure of progress.
Promote sustainable.
Continous attention totechnical excellence and good design.
Simplicity .
The best architectures, requirements and designes from self-organizing teams.
Teams reflection
Agile Principle

## Slide 14: Human Factor
Emphasize the importance of “people factors”
Process model adapts team and its members
Key traits of agile team and its members
  Competence (自信）
  Common focus （共同目标）
  Collaboration（精诚合作）
  Decision-making ability （决策能力)
  Fuzzy problem-solving agility （模糊解决问题能力）
  Mutual trust and respect （互相信任和尊重）
  Self-organization （自我组织）

## Slide 15
The most widely used agile process, originally proposed by Kent Beck
Factors
  Comunication
  Simplicity
  Feedback
  Respect
  Courage
Extreme Programming (XP)

## Slide 16
XP Planning
  Begins with the creation of “user stories”
  Agile team assesses each story and assigns a cost
  Stories are grouped to for a deliverable increment
  A commitment is made on delivery date
  After the first increment “project velocity” is used to help define subsequent delivery dates for other increments
Extreme Programming (XP)

## Slide 17
© 2010 Sichuan University All rights reserved. | Confidential
XP Design
  Follows the KIS (Keep It Simple) principle
  Encourage the use of CRC (Class-Responsibility Collaborator) cards
  For difficult design problems, suggests the creation of
  “Spike solutions”— a design prototype
  Encourages “refactoring” — an iterative refinement of the internal program design
Extreme Programming (XP)

## Slide 18
XP Coding
  Recommends the construction of a unit test for a store before coding commences
  Encourages “pair programming”
XP Testing
  All unit tests are executed daily
  “Acceptance tests” are defined by the customer and executed to assess customer visible functionality
Extreme Programming (XP)

## Slide 19
Extreme Programming (XP)

## Slide 20
User stories
Pair-programming
Refactoring
Continuous integration
Incremental delivery
Key Points of XP

## Slide 21
IXP is an organnic evolutiaon of XP. It is imbued with XP's minimalist, customer-centric, test driven spirit. IXP differs most from the original XP in its greater inclusions of management, its expanded role for customers
Six mew practices
Readiness assessment
Project community
Project chartering
Test-driven mamagement
Retrospectives
Continuous learning
Industrial XP

## Slide 22
© 2010 Sichuan University All rights reserved. | Confidential
Originally proposed by Jim Highsmith
ASD — distinguishing features
  Mission-driven planning
  Component-based focus
  Uses “time-boxing”
  Explicit consideration of risks
  Emphasizes collaboration for requirements gathering
  Emphasizes “learning” throughout the process
Adaptive Software Development

## Slide 23
Joint Application Development
By Jim Highsmith in 2000
Adaptive Software Development

## Slide 24
Promoted by the DSDM Consortium (www.dsdm.org)
DSDM—distinguishing features
  Similar in most respects to XP and/or ASD
  Guiding principles
Dynamic Systems Development Method

## Slide 25
© 2010 Sichuan University All rights reserved. | Confidential
  Guiding principles
    Active user involvement is imperative.
    DSDM teams must be empowered to make decisions.
    The focus is on frequent delivery of products.
    Fitness for business purpose is the essential criterion for acceptance of deliverables.
    Iterative and incremental development is necessary to converge on an accurate business solution.
    All changes during development are reversible.
    Requirements are baselined at a high level
    Testing is integrated throughout the life-cycle.
Dynamic Systems Development Method

## Slide 26
DSDM Life Cycle (with permission of the DSDM consortium)
Dynamic Systems Development Method

## Slide 27
Feasibility study (additional)
Business Study (additional)
Functional Iteration —function prototypes
Design and build iteration — revisit prototypes
Implementation — place the latest software increment in the operational environment
DSDM’s Iterative lifecycle

## Slide 28
Originally proposed by Schwaber and Beedle
Scrum—distinguishing features
  Development work is partitioned into “packets”
  Testing and documentation are on-going as the product is constructed
  Work occurs in “sprints” and is derived from a “backlog” of existing requirements
  Meetings are very short and sometimes conducted without chairs
  “demos” are delivered to the customer with the time-box allocated
Scrum

## Slide 29
Every 24hrs
15min meeting daily
Basic questions
Blogs
demos
30days
Scrum

## Slide 30
Proposed by Cockburn and Highsmith
Crystal—distinguishing features
  Actually a family of process models that allow “maneuverability” based on problem characteristics
  Face-to-face communication is emphasized
  Suggests the use of “reflection workshops” to review the work habits of the team
Crystal

## Slide 31
Originally proposed by Peter Coad et al
FDD—distinguishing features
  Emphasis is on defining “features”
    a feature “is a client-valued function that can be implemented in two weeks or less.”
  Uses a feature template
    <action> the <result> <by | for | of | to> a(n) <object>
  A features list is created and “plan by feature” is conducted
  Design and construction merge in FDD
Feature Driven Development

## Slide 32
Feature Driven Development

## Slide 33
Originally proposed by Scott Ambler
Suggests a set of agile modeling principles
  Model with a purpose
  Use multiple models
  Travel light
  Content is more important than representation
  Know the models and the tools you use to create them
  Adapt locally
Agile Modeling

## Slide 34
AUP adopts a “serial in the large” and “iterative in small” philosophy for building conputer-based system
Each AUP iteration addresses:
  Modeling UML
  Implementation
  Deployment
  Configuration and project management
  Environment management
Agile Unified Process

## Slide 35
Four keys stressed by Agile software engineering
    Importance of self-organization that control …..
    Communication and collaboration
    Change recognition
    Rapid software delivery satisfies customer
Chapter Summary

## Slide 36
XP is the most widely used agile process
    Planning
    Design
    Coding
    Testing
Chapter Summary

## Slide 37
ASD stresses: human collaboration and Team self-organization
Framework encompasses:
  Speculation
  Collaboration
  Learning
Chapter Summary

## Slide 38
DSDM defines three different iterative cycles: functional model, Design and implementation
Including two additional life cycles activity: Feasibility and business study
DSDM suggests: use time-boxing scheduling
Chapter Summary

## Slide 39
Scrum emphasizes:
use a set of software process pattern
For project:
tight timeless, changing requirements, business critically
Each process pattern defines
a set of development tasks and allow scrum team to construct a process adapted to the project needs
Chapter Summary

## Slide 40
Crystal is family of agile process model
Adapted to the specific project’s characristics
Crystal process uses iterative approaches
Chapter Summary

## Slide 41
FDD is somewhat “ formal ” than other agile method
Focus on the development feature with project team to keep the agility
Greater emphasis on project and quality management
Chapter Summary

## Slide 42
Exercise
Agility is nothing more than the ability of a project team to respond rapidly to change.
  True
  False
Which of the following is not necessary to apply agility to a software process?
  Eliminate the use of project planning and testing
  Only essential work products are produced
  Process allows team to streamline tasks
  Uses incremental product delivery strategy
How do you create agile processes to manage unpredictability?
  Requirements gathering must be conducted very carefully
  Risk analysis must be conducted before planning takes place
  Software increments must be delivered in short time periods
  Software processes must adapt to changes incrementally
  Both c and d
  Answer:
Which of the following traits need to exist among the members of an agile software team?
  Competence
  Decision-making ability
  Mutual trust and respect
  All of the above.
  Answer:

## Slide 43
Exercise
5. All agile process models conform to a greater or lesser degree to the principles stated in the "Manifesto for Agile Software Development".
  True
  False
6. What are the four framework activities found in the Extreme Programming (XP) process model?
a. analysis, design, coding, testing
b. planning, analysis, design, coding
c. planning, analysis, coding, testing
d. planning, design, coding, testing
7. What are the three framework activities for the Adaptive Software Development (ASD) process model?
  analysis, design, coding
  feasibility study, functional model iteration, implementation
  requirements gathering, adaptive cycle planning, iterative development
  speculation, collaboration, learning
8. Which is not one of the key questions that is answered by each team member at each daily Scrum meeting? Answer:
  What did you do since the last meeting?
  What obstacles are you encountering?
  What is the cause of the problems you are encountering?
  What do you plan to accomplish at the next team meeting?

## Slide 44
1-B
2-A
3-E
4-D
5-A
6-D
7-D
8-C